Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS61478 |
| Project Name | Gemini historical Artifact Description |
| Maximum Marks | 5 Marks |

1. Product Backlog & Sprint Schedule (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register using email & password | 2 | High | — |
| Sprint-1 | Registration | USN-2 | User receives confirmation email | 1 | High | — |
| Sprint-1 | Registration | USN-4 | User can register through Gmail | 2 | Medium | — |
| Sprint-1 | Login | USN-5 | User can login using email & password | 1 | High | — |
| Sprint-1 | Dashboard | USN-6 | Basic dashboard view after login | 4 | High | — |
| Sprint-2 | Registration | USN-3 | User can register through Facebook | 2 | Low | — |
| Sprint-2 | Dashboard | USN-7 | Display user profile details | 3 | Medium | — |
| Sprint-2 | Dashboard | USN-8 | Display analytics/summary data | 5 | High | — |
| Sprint-2 | Report | USN-9 | Generate downloadable report | 5 | Medium | — |

Total Story Points

- Sprint-1 = 2 + 1 + 2 + 1 + 4 = 10

- Sprint-2 = 2 + 3 + 5 + 5 = 15

2. Project Tracker (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 19 | 19 Nov 2022 |

Velocity Calculation

Given:

- Sprint Duration = 10 days

- Velocity = 20 Story Points per Sprint

Average Velocity per Day:

Average Velocity (AV) = Total Story Points / Sprint Duration

AV = 20 / 10

AV = 2 Story Points per Day

Burndown Chart Explanation

A Burndown Chart shows:

- X-axis → Time (Days)

- Y-axis → Remaining Story Points

Example (20 Story Points Sprint, 10 Days):

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 20 |
| Day 2 | 18 |
| Day 3 | 16 |
| Day 4 | 14 |
| Day 5 | 12 |
| Day 6 | 10 |
| Day 7 | 8 |
| Day 8 | 6 |
| Day 9 | 4 |
| Day 10 | 0 |

The chart gradually decreases to zero if the sprint is completed successfully.

Final Summary

- Product Backlog organized into Sprints

- Story Points assigned using estimation

- Sprint tracking maintained

- Velocity = 20 points per sprint

- Average Velocity = 2 Story Points per day

- Burndown chart tracks daily progress